For the BBSI ADE BuildAThon, your role should be less about “coding guidance” and more about orchestrating a structured operating model so teams do not jump directly into development.

The biggest risk in AI-assisted development events is teams immediately generating code without:

- phased planning,

- requirement traceability,

- ownership boundaries,

- quality gates,

- verification loops,

- human approval checkpoints.

The event should therefore follow a Progressive Delivery Framework where each stage unlocks the next stage.

Recommended BuildAThon Operating Model

Overall Flow

Phase 0 → Environment & Governance
Phase 1 → Planning & Requirement Engineering
Phase 2 → Architecture & Roadmap
Phase 3 → Development Execution
Phase 4 → QA & Automated Validation
Phase 5 → Security Verification
Phase 6 → Platform & Deployment
Phase 7 → BugBot / Operational Simulation
Phase 8 → Executive Demo & Scoring

Phase 0 — Environment & Governance Setup

Goal

Standardize the ADE environment before coding begins.

Team Guidance

Every team must first:

- Launch standardized GitHub Codespaces

- Configure:

  - Claude CLI

  - Codex CLI

  - Github for CoPilot

- Clone starter repository

- Enable:

  - branch protection

  - PR reviews

  - audit logging

  - test workflows

  - security scans

Deliverables

- Working Codespace

- DevContainer running

- Repository structure

- AI governance document

- AGENTS.md file

Phase 1 — Planning & Requirement Engineering (MOST IMPORTANT)

This is where you should spend significant facilitation time.

Most teams fail because they do not decompose requirements properly.

Goal

Convert high-level business ideas into:

- roadmap,

- epics,

- user stories,

- acceptance criteria,

- traceability matrix,

- phased delivery plan.

Step-by-Step Facilitation for Planning Stage

Step 1 — Business Capability Mapping

Guide teams to identify:

- Actors

- Business capabilities

- Workflows

- System boundaries

Example for Time Tracking:

- Employee

- Manager

- Payroll Admin

- HR Admin

Capabilities:

- Clock In/Out

- Timesheet

- Approval

- Payroll Export

- Audit Trail

Step 2 — Create Domain Roadmap

Require teams to split functionality into phases.

Example

Phase 1 — Core MVP

- Authentication

- Employee clock-in/out

- Timesheet UI

- API persistence

Phase 2 — Operational

- Manager approvals

- Notifications

- Exception handling

Phase 3 — Enterprise

- Payroll integration

- Audit reporting

- Mobile optimization

Phase 4 — AI/Automation

- Predictive anomalies

- AI timesheet assistant

- Operational triage agent

Step 3 — Epic Breakdown

Each roadmap phase becomes epics.

Example:

- EPIC-001 Time Capture

- EPIC-002 Approval Workflow

- EPIC-003 Payroll Export

Step 4 — User Story Generation

Use PO/BA agent.

Force the teams to use:

As a <role>
I want <capability>
So that <business value>

Example:

As an employee
I want to clock in using mobile
So that my work hours are recorded accurately

Step 5 — Acceptance Criteria

This is where AI helps significantly.

Require:

- positive cases

- negative cases

- validation rules

- edge cases

Example:

- Employee cannot clock in twice within 1 minute
- Employee must belong to active company
- Clock-out cannot occur before clock-in

Step 6 — Traceability Matrix

Critical for enterprise discipline.

Guide teams to map:

Business Requirement
    ↓
Epic
    ↓
User Story
    ↓
API
    ↓
Database Table
    ↓
Test Case
    ↓
Security Validation

This becomes one of the most important judging criteria.

Phase 2 — Architecture & Technical Design

Goal

Prevent chaotic AI-generated architecture.

Require:

- frontend architecture

- backend architecture

- API contracts

- DB schema

- deployment design

- security zones

- observability approach

Recommended Architecture Review Checkpoint

Before coding begins:

- Product Owner signs off business flow

- Architect signs off API/data flow

- Security verifier reviews attack surface

- Platform verifies deployment feasibility

No coding until approved.

Phase 3 — Development Execution

This phase should be agent-driven.

Recommended Team Structure

| Role | Responsibility |
| --- | --- |
| PO/BA Agent | Requirements decomposition |
| Frontend Agent | React/UI |
| Backend Agent | FastAPI/APIs |
| DB Agent | Azure SQL |
| QA Agent | Test generation |
| Verifier Agent | Security validation |
| Platform Agent | DevOps/CI/CD |
| BugBot Agent | Recreate/fix issues |

Recommended Development Sequence

1. API Contracts First

Generate:

- OpenAPI specs

- Request/response models

- validation rules

2. Database Design

Generate:

- tables

- relationships

- indexes

- audit columns

3. Backend APIs

Generate:

- endpoints

- services

- repositories

- validations

4. Frontend

Generate:

- screens

- forms

- workflow

- error handling

5. Integration

Connect frontend/backend.

Human-in-the-Loop Checkpoints

Require approvals after:

- architecture,

- API design,

- schema generation,

- security scans,

- deployment.

This prevents uncontrolled AI coding.

Phase 4 — QA Agent Stage

This should be mandatory before demos.

QA Agent Responsibilities

UI Testing

Use:

- Playwright

- Cypress

API Testing

Generate:

- happy-path tests

- negative tests

- boundary tests

Synthetic Data

Generate:

- employee data

- timesheets

- payroll scenarios

Coverage

Require:

- unit test %

- API coverage %

- UI flow coverage %

Phase 5 — Verifier / Security Agent

This differentiates enterprise-grade teams.

Verifier Responsibilities

Static Analysis

- secrets

- hardcoded credentials

- insecure APIs

Dependency Scanning

- CVEs

- vulnerable packages

OWASP Validation

- authentication

- injection

- XSS

- CSRF

PR Review Agent

Verifier agent reviews every PR.

Phase 6 — Platform Engineering Stage

This is where teams demonstrate mature engineering.

Platform Team Responsibilities

CI/CD

- GitHub Actions

- automated deployment

Environment Automation

- devcontainer

- startup scripts

- one-click bootstrap

Observability

- logs

- tracing

- metrics

Governance

- PR approvals

- branch protections

- audit logs

Phase 7 — BugBot / Operations Simulation

This is where your BuildAThon becomes unique.

Scenario

Inject production-like issues:

- API failure

- DB deadlock

- incorrect payroll export

- failed deployment

- broken UI

BugBot Responsibilities

- reproduce issue

- analyze logs

- identify root cause

- propose fix

- generate PR

This demonstrates operational AI maturity.

Phase 8 — Executive Demo

Required Demo Structure

1. Planning Evidence

Show:

- roadmap

- stories

- traceability matrix

2. Agent Collaboration

Show:

- prompts

- AI coordination

- approvals

3. Working Application

Demonstrate:

- end-to-end workflow

4. QA Dashboard

Show:

- tests

- coverage

- automation

5. Security Verification

Show:

- scan results

- remediations

6. Platform Automation

Show:

- deployment

- environments

- observability

7. BugBot Demonstration

Show:

- bug recreation

- AI-assisted fix

Recommended Judging Gates

Gate 1 — Planning Maturity

- roadmap

- phased delivery

- traceability

Gate 2 — Engineering Discipline

- architecture

- API consistency

- clean repo structure

Gate 3 — AI Agent Collaboration

- meaningful ADE usage

- human governance

Gate 4 — Operational Readiness

- QA

- security

- deployment

- monitoring

Your Role During the Event

You should continuously guide teams with:

Questions to Ask

Planning

- “Which phase does this belong to?”

- “Is this MVP or future enhancement?”

- “Where is the traceability?”

Development

- “Who owns this API?”

- “What validation exists?”

- “What is the rollback plan?”

QA

- “What edge cases are covered?”

- “Can the QA agent generate negative tests?”

Security

- “What happens if this API is abused?”

- “Are secrets exposed?”

Platform

- “Can another developer onboard in 10 minutes?”

- “Can this deploy automatically?”

Critical Rule for Teams

AI should NEVER directly generate production code without:

- requirement context,

- architecture context,

- acceptance criteria,

- verification gates.

That message alone will significantly elevate the maturity of the BuildAThon.

## Sample Purpose of high-level markdown files

planning-framework.md (line 1) is the main backlog. It defines the epics, features, user stories, and acceptance criteria. This is the “what are we building?” document.

roadmap.md (line 1) is the delivery plan. It organizes the backlog into phases, priorities, dependencies, completed work, remaining work, risks, and success criteria. This is the “when and in what order?” document.

QUICK-REFERENCE.md (line 1) is the team cheat sheet. It summarizes the project, key docs, counts, architecture, phase plan, agent roles, and current status. This is the “fast orientation” document.

requirements-traceability-matrix.md (line 1) is the control/evidence document. It maps requirements to user stories, implementation status, tests, screenshots, security evidence, and final submission artifacts. This is the “prove we covered the requirements” document.

user-story-template.md (line 1) is both the story-writing standard and a story catalog. It defines how stories should be written and also mirrors the full set of story IDs. This is the “how do we write and validate stories?” document.